Got it. We'll adjust the deadlines and prioritize the tasks accordingly to ensure everything is ready by the submission deadline on August 7. Here's the revised task list:

**Revised Task List Table**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Description** | **Priority** | **Deadline** | **Status** |
| **Home Page** |  |  |  |  |
| Introduction Section | Create a section explaining what TechDominion does | High | 07/27/2024 | Not Started |
| Blog Articles Section | Add a section for blog articles with a title "Unlock Our Potential" | High | 07/28/2024 | Not Started |
| Testimonials Section | Add a section with team member testimonials | High | 07/29/2024 | Not Started |
| Main Footer | Design and implement the footer with necessary links and info | High | 07/30/2024 | Not Started |
| **Pages** |  |  |  |  |
| Explore Courses Page | Create a page listing available courses | High | 07/31/2024 | Not Started |
| Join Community Page | Create a page for joining the community | High | 08/01/2024 | Not Started |
| Blog and Articles Page | Create a page for blog posts and articles | High | 08/02/2024 | Not Started |
| **User Interaction** |  |  |  |  |
| Comments Feature | Research and implement a way to add comments | Medium | 08/03/2024 | Not Started |
| Likes Feature | Research and implement a way to add likes | Medium | 08/04/2024 | Not Started |
| **Animations** |  |  |  |  |
| CSS Animations | Implement hover effects using Animate.css | Low | 08/05/2024 | Not Started |
| Scroll Animations | Add scroll animations using AOS.js | Low | 08/06/2024 | Not Started |
| Tilt Animations | Add tilt effects using Vanilla-tilt.js | Low | 08/06/2024 | Not Started |
| **Testing and Debugging** |  |  |  |  |
| Cross-Browser Testing | Test the site on different browsers (Chrome, Firefox, Safari) | High | 08/07/2024 | Not Started |
| Responsive Design Check | Ensure the site is responsive on mobile, tablet, and desktop | High | 08/07/2024 | Not Started |
| **Additional Features** |  |  |  |  |
| Social Media Integration | Add social media links and share buttons | Medium | 08/05/2024 | Not Started |
| Contact Form | Create a working contact form | High | 08/06/2024 | Not Started |
| Feedback Form | Create a working feedback form | High | 08/06/2024 | Not Started |
| **Dynamic Content with JSON** |  |  |  |  |
| Dynamic Blog Content | Use JSON to load blog content dynamically | Medium | 08/03/2024 | Not Started |
| Dynamic Testimonials | Use JSON to load testimonials dynamically | Medium | 08/04/2024 | Not Started |

**Detailed Guidance for Each Task**

**1. Home Page**

* **Introduction Section**: Create an informative section explaining what TechDominion does.

html

Copy code

<section id="introduction">

<h2>About TechDominion</h2>

<p>We are dedicated to ...</p>

</section>

* **Blog Articles Section**: Showcase blog articles with links to full posts.

html

Copy code

<section id="blog-articles">

<h2>Unlock Our Potential</h2>

<!-- Blog article summaries -->

</section>

* **Testimonials Section**: Add testimonials from team members.

html

Copy code

<section id="testimonials">

<h2>What Our Team Says</h2>

<!-- Testimonials content -->

</section>

* **Main Footer**: Design the footer with links to important pages.

html

Copy code

<footer>

<p>&copy; 2024 TechDominion. All rights reserved.</p>

</footer>

**2. Pages**

* **Explore Courses Page**: List available courses with descriptions.
* **Join Community Page**: Provide details and a form to join the community.
* **Blog and Articles Page**: List all blog posts and articles.

**3. User Interaction**

* **Comments Feature**: Research using a service like Disqus for adding comments.
* **Likes Feature**: Implement a basic like system using JavaScript.

**4. Animations**

* Use Animate.css for basic CSS animations.
* Use AOS.js for scroll animations.
* Use Vanilla-tilt.js for tilt effects.

**5. Testing and Debugging**

* Perform cross-browser testing using BrowserStack.
* Ensure responsiveness with media queries.

**6. Additional Features**

* **Social Media Integration**: Add social media icons with links.
* **Contact and Feedback Forms**: Create forms and handle submissions using JavaScript and JSON.

**7. Dynamic Content with JSON**

* Load blog content and testimonials dynamically using JSON files.

**Next Steps**

1. **Start with High-Priority Tasks**: Focus on completing high-priority tasks first.
2. **Allocate Time Slots**: Dedicate specific time slots each day to work on these tasks.
3. **Seek Help**: If you get stuck, reach out for specific guidance.

Feel free to ask for more detailed instructions or code examples for any of these tasks!